QUEEN BEE PRD

v3.0 — Consolidated & Audit-Corrected

Ground Truth Document — Merges PRD v1+v2, Architecture .md Files, & Forensic Audit

February 6, 2026

# Table of Contents

1. Audit Reality Check — What Actually Works Today

2. Critical Fixes — Soudure Priority (Before Any New Feature)

3. New Features from .md Files (Not in PRD v1/v2)

4. GSD_TASKS.md vs Reality — Trust Verification

5. Corrected Roadmap (Phase 0 Revised → Phase 4)

6. Module Inventory — Complete Status Matrix

7. Connection Map — Every FE↔BE Link Audited

8. Architecture Decisions Locked In

# 1. Audit Reality Check — Current State of the Codebase

Based on the forensic audit executed on 2026-02-06 against the live codebase. This overrides any claims in older .md files.

## 1.1 Executive Summary

| Layer | Status | Score | Blocker |
| --- | --- | --- | --- |
| Frontend (Dashboard) | ✅ Operational | 90% | Streaming parser ready but backend doesn't stream |
| Backend (Proxy-Bridge) | ⚠️ Partial | 70% | /api/chat doesn't stream (buffers then sends JSON) |
| Electron (IPC) | ✅ Complete | 100% | All critical IPC handlers implemented |
| FE↔BE Connections | ⚠️ Fragile | 65% | Port mismatch + streaming gap |
| LLM Agentic Loop | 🔴 Broken | 30% | Tool calls parsed but not looped back to LLM |

## 1.2 What Actually Works End-to-End

- ✅ GitHub OAuth login flow (browser → callback → token stored → user data loaded)

- ✅ Project listing via GET /api/projects (real data from backend DB)

- ✅ Socket.io connection (QUEEN_STATUS events broadcast and received)

- ✅ Electron IPC: fs:read, fs:write, fs:clone, fs:readDir, git:status, git:diff, storage:encrypt/decrypt

- ✅ ToolExecutor class with write_file, run_shell, read_file, create_worktree (server-side via Node fs)

- ✅ Health check endpoint /api/health

- ✅ Git operations: /api/git/diff, /api/git/commit, /api/git/status, /api/git/worktree

- ✅ Terminal PTY via WebSocket /api/terminal/shell

- ✅ UnifiedLLMService with 5 provider adapters (OpenAI, Anthropic, Gemini, Mistral, NVIDIA)

- ✅ Safe storage encryption via Electron safeStorage API

## 1.3 What's Broken or Missing

🔴 LLM Streaming — /api/chat uses res.json() (blocking). Frontend's sendChatMessageStream() reads SSE stream but gets nothing. User sees infinite loading then all text at once.

🔴 Agentic Loop — AutonomousRunner.ts and AgentSession.ts exist but are NOT integrated into /api/chat. Tool calls from LLM are returned as text, not executed. The Think→Act→Observe cycle is dead code.

⚠️ Port Mismatch — Sidebar.tsx hardcodes http://localhost:3000 instead of using API_BASE (http://127.0.0.1:3000). Node 17+ resolves localhost to ::1 (IPv6), causing intermittent failures.

⚠️ HiveOrchestrator — Exists but is a shell — only startFeatureWorkflow() and shipAndCleanup() stubs. Not wired to any endpoint.

⚠️ Worktree→Thread Link — WorkTreeManager.create() works standalone but is NOT triggered when user clicks 'New Thread'. No worktree path stored in thread metadata.

🔴 Diff Polling — No automatic diff update when agent modifies files. FileWatcher exists but isn't connected to the event bus.

⚠️ SecurityAuditAgent — File exists, zero imports. Dead code.

# 2. Critical Fixes — Soudure Priority

These fixes must be completed BEFORE any new feature development. Ordered by impact.

| Rank | Fix | Files | Effort | Impact | What To Do |
| --- | --- | --- | --- | --- | --- |
| 🥇 #1 | Enable LLM Streaming | api/chat.ts UnifiedLLMService.ts | 4-8h | ⭐⭐⭐⭐⭐ | Replace res.json() with SSE (res.write chunks). UnifiedLLMService must yield stream, not await full response. |
| 🥈 #2 | Wire Agentic Loop | api/chat.ts AutonomousRunner.ts ToolExecutor.ts | 1-2 days | ⭐⭐⭐⭐⭐ | Integrate AutonomousRunner into chat endpoint. When LLM returns tool_call → execute via ToolExecutor → append result → re-call LLM. Loop until no more tool calls. |
| 🥉 #3 | Fix Port Consistency | Sidebar.tsx | 15 min | ⭐⭐⭐ | Replace hardcoded 'http://localhost:3000' with API_BASE import from api.ts. |
| #4 | Connect Worktree to Thread | useHiveStore.ts Sidebar.tsx api/git/worktree.ts | 4h | ⭐⭐⭐⭐ | On 'New Thread' click → POST /api/git/worktree → store treePath in thread metadata → show in UI. |
| #5 | Wire FileWatcher → Diff | HiveOrchestrator.ts FileWatcher.ts socket-instance.ts | 3h | ⭐⭐⭐ | After tool execution modifies files → FileWatcher detects → emit FILE_CHANGE → trigger git diff → emit DIFF_UPDATE → frontend updates badges. |
| #6 | Git Hygiene | root repo | 30 min | ⭐⭐ | Commit pending changes. Clean stale worktrees in /worktrees/ (cloud-migration, task-34). |

## 2.1 Fix #1 Detailed: Streaming /api/chat

The current /api/chat endpoint calls UnifiedLLMService.chat() which awaits the full response, then sends res.json(). The fix requires:

// CURRENT (BROKEN):

const response = await unifiedLLMService.chat(messages, provider);

res.status(200).json(response);

// FIXED (SSE STREAMING):

res.writeHead(200, {

'Content-Type': 'text/event-stream',

'Cache-Control': 'no-cache',

'Connection': 'keep-alive',

});

const stream = unifiedLLMService.chatStream(messages, provider);

for await (const chunk of stream) {

res.write(`data: ${JSON.stringify(chunk)}\n\n`);

}

res.write('data: [DONE]\n\n');

res.end();

## 2.2 Fix #2 Detailed: Wiring the Agentic Loop

AutonomousRunner.ts and ToolExecutor.ts both exist and work individually. They just aren't connected. The fix:

// In api/chat.ts — replace simple chat call with agentic loop:

const runner = new AutonomousRunner(provider, toolExecutor, projectPath);

const stream = runner.executeLoop(messages, tools);

for await (const event of stream) {

switch (event.type) {

case 'text_delta':     res.write(`data: ${JSON.stringify(event)}\n\n`); break;

case 'tool_call':      res.write(`data: ${JSON.stringify(event)}\n\n`); break;

case 'tool_result':    /* auto-appended to messages, loop continues */ break;

case 'approval_req':   res.write(`data: ${JSON.stringify(event)}\n\n`); break;

case 'done':           res.write('data: [DONE]\n\n'); break;

}

}

res.end();

# 3. New Features from .md Files (Not Yet in PRD)

These concepts exist in the architecture .md files but were missing from PRD v1/v2. They are now officially part of the spec.

## 3.1 Memory Strategy — The Layered Cortex

Source: MEMORY_AUDIT.md. A 3-layer memory system inspired by OpenClaw's hybrid approach.

| Layer | Name | Scope | Storage | Access Pattern |
| --- | --- | --- | --- | --- |
| L1 | Working Memory | Current thread only | In-context messages | Auto (always loaded) |
| L2 | Shared Cortex | Project-wide | MEMORY.md at project root | Top 50 lines auto-injected + write_memory tool |
| L3 | Archival Library | Global / historical | sqlite-vec + ARCHIVE.md | search_memory(query) tool — semantic search |

Key Rules:

- MEMORY.md stores DECISIONS and CONVENTIONS, not logs or debug output

- Memory Flush: when context reaches 80% full, agent auto-summarizes findings to MEMORY.md

- Agents can only write to MEMORY.md via the write_memory tool (prevents pollution)

- Vector index (sqlite-vec) runs as background worker, indexing MEMORY.md + ARCHIVE.md

## 3.2 Model Succession & Relay Buffer

Source: MODEL_SUCCESSION.md + RELAY_BUFFER.md. Hot-swap models mid-session without losing context.

The Preference Stack:

- Tier 1 (Preferred): High reasoning — Claude Opus, GPT-4.5, Gemini 3 Pro

- Tier 2 (Fallback): Cost-efficient — Claude Sonnet, Gemini Flash, GPT-4o-mini

- Tier 3 (Local): Privacy/Offline — Ollama (Llama 3, Devstral)

Relay Protocol:

- Before model handoff, outgoing agent generates a Relay Snapshot: objective summary, current state, pending actions, constraints

- Snapshot stored in sessions/relay_cache.json

- New model receives snapshot as System-Priority Message (avoids resending full logs)

- Account Multi-Tenancy: if Account A (Dassault) is throttled, auto-switch to Account B (Personal)

- UI shows 'Handoff' animation: [SNAPSHOT] → [INJECT] → [RESUME]

## 3.3 Security Pre-Commit Scan

Source: SECURITY_AUDIT.md. Shield Mode scans every commit before push.

- Pre-commit hook: SecurityAuditAgent scans for high-entropy strings, API key prefixes, Dassault session tokens

- Auto-block: if leak detected, commit aborted, URGENT finding in Triage Inbox

- Integration point: HiveOrchestrator calls SecurityAuditAgent before any git push

Current status: File exists but is dead code. Needs integration into ToolExecutor's git_commit handler.

## 3.4 Visual Annotation & Feedback Loop

Source: VISUAL_ANNOTATIONS.md. Unique feature — semantic comment pins on live UI.

- User clicks element in Live View → DeepInspector captures component metadata (file, line, props)

- Queen Bee generates task: target file:line + instruction + screenshot context

- Agent spawns in worktree, applies change, uses RuntimeBridge to verify visually

- Visual Diff: ghost overlay of new UI on old — before merge

Phase: Phase 4+ (requires RuntimeBridge and screenshot infrastructure)

## 3.5 Hybrid Mac/VPS Execution

Source: NATIVE_FILESYSTEM.md + NATIVE_MAC_APP.md. Execution targets either local Mac OR remote VPS.

| Dimension | Local Mac (Native) | Remote VPS |
| --- | --- | --- |
| Filesystem | /Users/natao/Developer/QueenBee/... | /home/fish/clawd/projects/... |
| Runner | Local Node.js/Python via Electron IPC | Secure WebSocket link |
| Sync | Instant (direct FS access) | WebSocket real-time events |
| Sandbox | macOS Seatbelt (sandbox-exec) | Linux GSD Sandbox (chroot) |
| Use Case | Quick edits, local projects | Heavy tasks, background audits, data generation |

NativeFSManager abstracts this: fs.readFile() automatically routes to local SSD or VPS disk based on the project's Host setting.

## 3.6 PR Management Pipeline

Source: PR_MANAGEMENT.md. Auto-generated PRs with semantic summaries.

- Content Distillation: scans worktree changes automatically

- Template Application: uses project's .github/pull_request_template.md

- Semantic Summary: AI-written PR description explaining WHY changes were made

- UI: Review & Ship panel with PR draft preview, CI status icons, merge strategy selector

- CLI integration: gh pr create, gh pr status, gh pr merge from within Queen Bee

# 4. GSD_TASKS.md vs Reality — Trust Verification

Cross-referencing tasks marked 'TESTED & VALIDATED' against what the audit actually found in the codebase.

| Task | GSD Status | Audit Verdict | Details |
| --- | --- | --- | --- |
| TASK-00: /api/tasks/claim | VALIDATED | ✅ CONFIRMED | Endpoint exists at api/tasks/claim.ts |
| TASK-01: Frontend Clean (mocks) | VALIDATED | ⚠️ PARTIAL | Some mocks removed, but useHiveStore still has hardcoded fallback data |
| TASK-02: Socket.io Init | VALIDATED | ✅ CONFIRMED | socket-instance.ts exists, Socket.io running on port 3000 |
| TASK-03: Socket Hook | VALIDATED | ✅ CONFIRMED | useSocketEvents.ts exists and listens to QUEEN_STATUS |
| TASK-04: Event Loop broadcast | VALIDATED | ✅ CONFIRMED | EventLoopManager connected to broadcast() |
| TASK-05: Electron Bridge | VALIDATED | ✅ CONFIRMED | preload.ts exposes fs, git, shell, storage, dialog |
| TASK-06: NativeService | VALIDATED | ✅ CONFIRMED | NativeFSManager with 11 IPC handlers |
| TASK-07: Tool Executor | VALIDATED | ✅ CONFIRMED | Real implementation: write_file, run_shell, read_file, create_worktree, spawn_worker, write_memory |
| TASK-08: Diff Watcher | VALIDATED | 🔴 NOT WIRED | FileWatcher.ts exists but is NOT connected to socket broadcast. Dead code. |
| TASK-09→13: Port Fix 3001→3000 | VALIDATED | ⚠️ PARTIAL | Most files fixed BUT Sidebar.tsx still uses hardcoded localhost instead of API_BASE |
| TASK-14: Integrated Terminal | VALIDATED | ✅ CONFIRMED | Terminal PTY via WebSocket /api/terminal/shell |
| TASK-30: LLM Provider Interface | VALIDATED | ✅ CONFIRMED | Abstract classes + 5 providers in providers/ directory |
| TASK-32: UnifiedLLMService | VALIDATED | ⚠️ NO STREAM | Service works for blocking .chat() but lacks .chatStream() method |
| TASK-34: Agentic Loop | VALIDATED | 🔴 DEAD CODE | AutonomousRunner.ts exists but is NOT integrated into /api/chat endpoint |
| TASK-25: ProjectTaskManager | NOT DONE | 🔴 NOT STARTED | File doesn't exist |
| TASK-26: Recursive Runner | NOT DONE | 🔴 NOT STARTED | AutonomousRunner doesn't loop (Plan→Execute→Error→Fix) |
| TASK-29: Mutex File Lock | NOT DONE | ⚠️ PARTIAL | ToolExecutor has a Mutex class for memory writes, but no general file lock |

False Positives: TASK-08 (Diff Watcher) and TASK-34 (Agentic Loop) are marked VALIDATED in GSD but the code is disconnected/dead. These must be re-opened.

# 5. Corrected Roadmap — Audit-Adjusted

This roadmap replaces all previous versions. It reflects what ACTUALLY needs to be done based on the audit, not what we thought needed to be done.

## Phase 0: SOUDURE — Fix What's Broken (Week 1)

Goal: Make the existing code actually work end-to-end. Zero new features.

| Task | Description | Files | Est. | Validation |
| --- | --- | --- | --- | --- |
| S-01 | Add .chatStream() to UnifiedLLMService | UnifiedLLMService.ts | 4h | Service yields chunks via AsyncGenerator |
| S-02 | Convert /api/chat to SSE | api/chat.ts | 2h | Frontend receives streaming text in real-time |
| S-03 | Wire AutonomousRunner into /api/chat | api/chat.ts, AutonomousRunner.ts | 4h | Tool calls executed, results looped back to LLM |
| S-04 | Connect ToolExecutor to agentic loop | AutonomousRunner.ts, ToolExecutor.ts | 2h | write_file tool actually creates files on disk |
| S-05 | Fix Sidebar.tsx port hardcode | Sidebar.tsx | 15min | Uses API_BASE, works on IPv4 and IPv6 |
| S-06 | Wire FileWatcher → DIFF_UPDATE event | FileWatcher.ts, HiveOrchestrator.ts | 3h | Sidebar badges update when agent modifies files |
| S-07 | Connect 'New Thread' → worktree creation | useHiveStore.ts, api/git/worktree.ts | 3h | Thread has worktree path, visible in UI |
| S-08 | Git cleanup | root repo | 30min | Clean commit, stale worktrees removed |

Milestone: User sends prompt → agent streams response → executes tool calls → files modified → diff visible → user can commit.

## Phase 1: SOLO MODE COMPLETE (Weeks 2-4)

Goal: Full Solo Mode experience matching Codex App for single-provider usage.

- Approval flow for dangerous operations (shell:exec, git:push) — ApprovalOverlay.tsx

- Agent Planning Display — show task decomposition (1/4 completed) before execution

- Diff Review UI with inline comments + 'Ask for follow-up changes' input

- Commit flow: Review diff → edit message → commit → optional PR creation

- Context Window Guard: monitor token usage, auto-compact when >80%

- Memory L2: MEMORY.md auto-injection + write_memory tool

- Voice input via Whisper (Ctrl+M) — WhisperTranscriber.ts already exists

- SecurityAuditAgent integration: pre-push scan for leaked secrets

Milestone: Full solo agentic coding loop with one provider, security, and voice.

## Phase 2: MULTI-PROVIDER + SWARM FOUNDATION (Weeks 5-8)

Goal: Support all providers + basic Swarm Mode.

- OAuth flow for OpenAI (PKCE via Electron deep link queenbee://callback)

- Corporate provider support (Dassault DevAssistant: custom headers, cookie auth)

- Provider config import from Continue.dev YAML (like the config you shared)

- Model Succession with Relay Buffer — hot-swap mid-session

- Account Multi-Tenancy — auto-switch when provider throttled

- Coordination Server (mutex) for Swarm task claiming

- Orchestrator Agent + Worker Bee agents (spawn_worker, check_status, merge_branches)

- Swarm Progress Dashboard — visual TASKS.md progress

- Token budget per thread/swarm

Milestone: User picks any provider, uses Solo or Swarm mode, agents auto-relay between models.

## Phase 3: SKILLS, AUTOMATIONS & POLISH (Weeks 9-12)

- MCP client — connect to any MCP server (visionOS-MCP, Xcode-MCP)

- Skills Library UI with drag-and-drop onto agents

- Automation engine with cron scheduling (GSD_SCAN, SYNC_REPOS jobs)

- Memory L3: sqlite-vec integration for semantic search across history

- Command palette (Cmd+K) with natural language commands

- Pop-out floating window

- IDE Sync Hook — detect active file in Xcode/VSCode via macOS Accessibility API

- PR Management Pipeline — auto-generate PR descriptions from diffs

Milestone: Feature-complete application rivaling Codex App with extras.

## Phase 4: ECOSYSTEM & SCALE (Weeks 13+)

- Visual Annotation system (semantic pins on live view)

- Cloud sandbox (Docker remote execution)

- Hybrid Mac/VPS execution with NativeFSManager routing

- All remaining providers (OpenRouter, MiniMax, Qwen, Venice, Z.AI, etc.)

- Portable config: .hive export/import for cross-machine migration

- GitHub Actions integration (headless CI mode)

- IDE extension (VS Code sidecar)

- Public skill marketplace

# 6. Module Inventory — Complete Status Matrix

Every file in proxy-bridge/src/lib/, audited.

| Module | Status | Details |
| --- | --- | --- |
| HiveOrchestrator.ts | ⚠️ SHELL | Imports WorkTreeManager, ForgeAdapter but only 2 stub methods. Not wired to any endpoint. |
| WorkTreeManager.ts | ✅ REAL | Full implementation: create(), cleanup(), list(). Used by ToolExecutor. |
| ForgeAdapter.ts | ✅ REAL | GitHub/GitLab PR creation via gh CLI. |
| ToolExecutor.ts | ✅ REAL | Complete: write_file, read_file, run_shell, create_worktree, search_codebase, spawn_worker, write_memory, report_completion. Has Mutex. |
| AutonomousRunner.ts | ⚠️ DEAD | Think→Act→Observe loop coded but NOT imported in any API endpoint. |
| AgentSession.ts | ⚠️ DEAD | Session management exists but unused. |
| UnifiedLLMService.ts | ⚠️ PARTIAL | 5 providers configured. .chat() works (blocking). Missing .chatStream(). |
| EventLoopManager.ts | ✅ REAL | Connected to Socket.io broadcast. |
| TaskManager.ts | ✅ REAL | TASKS.md parsing and mutex-based claiming. |
| FileWatcher.ts | ⚠️ DEAD | chokidar watcher coded but not connected to event bus. |
| SecurityAuditAgent.ts | 🔴 DEAD | File exists, zero imports anywhere. |
| AccountStateManager.ts | ✅ REAL | Token storage and profile management. |
| MCPBridge.ts | ⚠️ STUB | MCP protocol scaffolding, not operational. |
| TerminalSessionManager.ts | ✅ REAL | PTY management for WebSocket terminal. |
| ProjectTaskManager.ts | ✅ REAL | TASKS.md generation from vertical slicing prompts. |
| CloudFSManager.ts | ✅ REAL | Cloud workspace management in ~/.codex/workspaces. |
| RepoClonerService.ts | ✅ REAL | Git clone via simple-git with OAuth token. |
| WhisperTranscriber.ts | ⚠️ PARTIAL | OpenAI Whisper API wrapper. Not connected to UI Ctrl+M. |
| Paths.ts | ✅ REAL | Unified path resolution. Respects CODEX_HOME env var. |
| socket-instance.ts | ✅ REAL | Singleton Socket.io instance + broadcast() helper. |
| KimiAdapter.ts | ⚠️ PARTIAL | NVIDIA/Kimi vision API. Requires KIMI_API_KEY. |
| ConfigLoader.ts | ✅ REAL | YAML/JSON config loading. |
| PortableConfigManager.ts | ⚠️ STUB | .hive export scaffolding. |

# 7. Connection Map — Every FE↔BE Link

| Frontend Call | Backend Endpoint | Status | Notes |
| --- | --- | --- | --- |
| sendChatMessageStream() | POST /api/chat | ⚠️ BROKEN | FE reads SSE stream, BE sends JSON. Fix: S-01/S-02 |
| getProjects() | GET /api/projects | ✅ WORKS | Real data from backend DB |
| healthCheck() | GET /api/health | ✅ WORKS | Returns ok status |
| getGitDiff() | GET /api/git/diff | ✅ WORKS | Returns real git diff output |
| executeCommand() | POST /api/terminal/exec | ⚠️ ENDPOINT MISSING | FE calls /terminal/exec but only /terminal/shell exists (WebSocket) |
| createWorktree() | POST /api/workflow/start | ⚠️ ENDPOINT MISSING | FE calls /workflow/start, no such endpoint. Should be /api/git/worktree |
| shipWorktree() | POST /api/workflow/ship | ⚠️ ENDPOINT MISSING | FE calls /workflow/ship, no such endpoint |
| Sidebar fetch projects | GET /api/projects | ⚠️ PORT ISSUE | Hardcoded localhost:3000 instead of API_BASE |
| useSocketEvents (QUEEN_STATUS) | socket.emit('QUEEN_STATUS') | ✅ WORKS | Bidirectional Socket.io |
| LoginPage OAuth | GET /api/auth/github | ✅ WORKS | Full OAuth flow operational |
| Terminal xterm.js | WS /api/terminal/shell | ✅ WORKS | Real PTY via WebSocket |

3 Ghost Endpoints: The frontend calls /api/workflow/start, /api/workflow/ship, and /api/terminal/exec — none of which exist. These need to be either created or the frontend calls need to be redirected to existing endpoints (/api/git/worktree, ForgeAdapter, /api/execution/run).

# 8. Architecture Decisions — Locked In

These decisions are final. If any .md file contradicts them, the PRD wins.

AD-01: Backend Truth, Frontend Mirror

Backend is single source of truth. Frontend displays what backend tells it via Socket.io events. Frontend never makes autonomous decisions about state.

AD-02: Event-Driven Architecture

All state changes go through: User Action → API Call → Backend Mutation → Socket.io Event → Frontend Update. No direct state manipulation.

AD-03: Port 3000, API_BASE Everywhere

Backend runs on port 3000. All frontend code uses API_BASE constant (http://127.0.0.1:3000). NO hardcoded URLs anywhere.

AD-04: SSE for Agent Streaming

Agent responses stream via Server-Sent Events on /api/chat. WebSocket used ONLY for terminal PTY and global events.

AD-05: ToolExecutor is Server-Side

Tool execution happens in proxy-bridge (Node.js), NOT in Electron main process. Electron IPC is a fallback for local-only operations when no backend is running.

AD-06: Worktree Per Thread (Mode)

When thread mode is 'worktree', a git worktree is created. When mode is 'local', agent works in project root. When 'cloud', agent works in ~/.codex/workspaces.

AD-07: Multi-Provider via Adapter Pattern

All LLM providers implement a common interface. UnifiedLLMService routes to the correct adapter. Adding a provider = adding one adapter file.

AD-08: Dual Mode: Solo + Swarm

Solo mode: 1 human ↔ 1 agent. Swarm mode: 1 human → 1 orchestrator → N workers. Both use the same underlying AgentRunner pipeline.

AD-09: Memory: Markdown Source of Truth

MEMORY.md is the canonical shared memory. Vector DB (sqlite-vec) is an INDEX, not a source. If they disagree, Markdown wins.

AD-10: Local-First Config

No cloud accounts. Identity is a local profile in ~/.codex/. Portable via .hive export files.